MASARYK TOWERS BOARD OF DIRECTORS

# SPECIAL MEETING

# FEBRUARY 19, 2024

Held in the Board Room

ATTENDANCE:

Directors present: Robert Caballero, Rosa De Los Santos, Pisan Duong, Carolyn English, Raquel Keating, Bernice McCallum, Laura Pagan, Margarita Perez, William Ramirez, Ted Reich, Yvonne Talton (arrived @7:11), Christine Walford (via phone), Michelle Zheng (arrived @7:22).

Board members absent: Frank Fernandez, Jose Rivera

- The stated purpose of this special board meeting called by the President is to discuss and decide on the improvements to the big park between 77/81 and 85/87.

- Attendance and quorum @7:05 pm. with 13 directors present, constituting a quorum.

See attendance and vote sheet on page 2.

- Discussion on solving the outstanding issues around the big park.

Whereas the directors resolved on September 28, 2023 to have the big park between buildings 77/81 and 85/87 completely redone, i.e., to remove all concrete curbs (except the curb around the soft surface around the sprinkler) and repave the complete area with asphalt, and there has been much discussion involving board members, management, and landscape/architecture students and faculty from City College, and the time to get substantial construction work accomplished so that the park and sprinkler can be opened for the summer, is drawing dangerously tight, it was felt by the directors that a definite path must be delineated at this point.

After several rounds of discussion centering on the safety hazards posed by the curbs between the five pie sections, a motion was presented.

MOTION by Caballero, seconded by Pagan.

“Resolved, the Masaryk Towers Board of Directors rescinds the Resolution adopted at its September 20. 2023 meeting: ‘The Board of directors authorizes Management to proceed to repave the area between 77 and 87 with asphalt. All existing curbs, except the curb around the soft sprinkler surface, to be removed. As this cost will be in excess of $100,000 it must be sent out for bids.”

Vote to rescind: Yes – 11; Abstain – 2. The motion to rescind is approved.

Minutes of Masaryk Towers Board of Directors Meeting, February 19 2024                             Page 2 of 2

To proceed, another motion was presented by Ramirez and seconded by English.

“Resolved, the Masaryk Towers Board of Directors instructs Management to have the five existing curbed areas in the big park between 77/81 and 85/87 removed for safety reasons and replace these with asphalt. This does not include the concrete curb around the soft sprinkler area. The cost of this work to be determined.”

Vote on the Motion: Yes – 13 (all). The motion is approved.

- The Board thanks the landscape/architecture faculty and staff of City College for their time and efforts, and it was agreed that members of the Board and Management will continue to meet with them seeking their advice and proposals for improving our grounds.

ATTENDANCE AND VOTE SHEET - MASARYK TOWERS BOARD OF DIRECTORS SPECIAL MEETING, FEBRUARY 19, 2024.

|  | Attendance @7:05pm | Rescind 9/20/23 resolution | New Resolution re repaving big park |  |
| --- | --- | --- | --- | --- |
| Caballero |  | Yes | Yes |  |
| De Los Santos |  | Yes | Yes |  |
| Duong | x | Yes | Yes |  |
| English |  | Yes | Yes |  |
| Fernandez | x | x | x |  |
| Keating |  | Yes | Yes |  |
| McCallum |  | Yes | Yes |  |
| Pagan |  | Yes | Yes |  |
| Perez |  | Yes | Yes |  |
| Ramirez |  | Yes | Yes |  |
| Reich |  | Yes | Yes |  |
| Rivera | x | x | x |  |
| Talton (late) |  | Yes | Yes |  |
| Walford (via phone) |  | Abstain | Yes |  |
| Zheng |  | Abstain | Yes |  |
| VOTE | Present: 13 | Yes: 11 No: 0 | Yes: 13 No: 0 |  |
|  |  | Abstain: 2 | Abstain: 0 |  |

No other motions were made, or votes taken.

The meeting adjourned at 8:23 pm

Minutes submitted by Ted Reich, secretary.